# Background (the Why):

- The current user sync is running through a MuleSoft middleware, we are using 0.2 vCores to run the process across all 7 orgs (EEO, CEO, GEO, PEO, WS, PD, LoginGov)

  - CS org has been decommissioned

  - Other Advantages:

    - If this goes live before 2027, we can scrap the SOAP API work that needs to be done since the Mule User is making SOAP API calls into Salesforce.

- We are replacing this integration with a new point to point integration between Sailpoint and Salesforce.

- The Phase 1 implementation of Sailpoint will fully replace MuleSoft vCore usage for LNA user sync and save us money in the 2027 vCore conversation.

- This Phase 1 implementation includes syncing all LNA users (Government and Contractor) to the current process. The old implementation was tied to only Government users.

- Create Rules:

  - Whenever a new user is added into Sailpoint (from GCIMS or AD), they are automatically created in seven of these orgs in Salesforce.

  - They are created with GSA Chatter Free profile + Chatter Free license.

  - They are immediately deactivated.

- Update Rules:

  - Any user that is active in Salesforce will be updated by Sailpoint on the key attributes that are synced. They are updated as they get updated in Sailpoint.

  - These key synced attributes are written out in the mapping document shown below.

- Deactivate Rules:

  - Any user that is deactivated in Sailpoint will be also deactivated in all the seven Salesforce orgs.

- Proof of Concept testing has been successful with the Sailpoint Salesforce connector as our solution

  - Point of contact: Shawn Singh - ISA-C

Documentation: https://documentation.sailpoint.com/connectors/salesforce/help/integrating_salesforce/reqd_access_for_cust_user_profiles.html

EEO POC Sandbox: EEODV17DVN

CEO POC Sandbox: CEODV21DVN

# Set up Integration User

Setup > Users > New User > Save

- Last Name: Sailpoint Integration System User

- Username: sailpointsystemuser@gsa.gov. + [org name/sandbox name]

  - Sandbox: sailpointsystemuser@gsa.gov.eeodv32dvn

  - Production: sailpointsystemuser@gsa.gov.eeo

- Email:

  - Sandbox Environment:

    - shawn.singh+sailpoint@gsa.gov

  - Production Environment:

    - Sailpoint Support Group Sailpoint Support Group

- Role:

  - EEO: GSA Enterprise

  - System Interface

- User License: Salesforce

- Profile: Minimum Access Salesforce

# Set up Sailpoint System Permission Set

Setup > Permission Set > New > Save

- Label: OrgWide - Sailpoint Integration User - System

- Description:

  - SFEEO-9805: This is the permission set to set up User Sync for all LNA Government and Contractor users. It is tied to the Sailpoint Integration External Client Application and the Sailpoint Integration System User.

- Set the License to “Salesforce”

- Go to System Permissions >

  - Assign Permission Sets

  - Manage Internal Users

  - Freeze Users

  - API Enabled

  - Create and Own New Chatter Groups

  - Enable Chatter

  - Manage IP Addresses

  - Manage Package Licenses

  - Manage MFA in User Interface

  - Manage Session Permission Set Activations

  - Manage Unlisted Groups

  - View Roles and Role Hierarchy

  - View Setup and Configuration

- Go to User Permissions >

  - Assign Permission Sets

  - Freeze Users

  - Manage Internal Users

  - Manage IP Addresses

  - Manage Login Access Policies

  - Manage Password Policies

  - Manage Profiles and Permission Sets

  - Manage Roles

  - Manage Sharing

  - Manage Users

  - Monitor Login History

  - Reset User Passwords and Unlock Users

  - View All Profiles

  - View All Users

- Go to Object Permissions > User Object > Enable Read and Edit on these following fields:

  - FederationIdentifier

  - CommunityNickname

  - alias

  - Email

  - IsActive

  - Title

  - Department

  - Division

  - Address

  - Street

  - City

  - State

  - PostalCode

  - MobilePhone

  - ProfileId

  - TimeZoneSidKey

  - LanguageLocaleKey

  - LocaleSidKey

  - EmailEncodingKey

  - MAJOR_ORG__c

  - MAJOR_ORG__DESCRIPTION__c

  - Pers_Start_Date__c

  - UPN__c

  - Contact_ID__c

  - WORK_BUILDING_PRIMARY__c

  - Affiliation__c

  - Middle_Name__c

  - User_Region__c

  - Supervisor__c

  - Supervisory_Status__c

  - Supervisory_Status_Description__c

# Set up External Client Application

Setup > External Client App Manager > New External Client Application > Create

- Basic Information section

  - External Client App Name

    - [Org Name] Sailpoint Integration

      - Example: EEO Sailpoint Integration

  - Description

    - [JIRA Story Num] This is the integration for User Sync for all LNA Government and Contractor users.

  - Contact Email

    - Sandbox:

      - disha.bailoor+sailpoint@gsa.gov

    - Production Environment:

      - Sailpoint Support Group Sailpoint Support Group

  - Distribution State

    - Local

- API (Enable OAuth Settings) section

  - Check “Enable OAuth”

  - App Settings

    - Callback URL

      - My Domain URL of the current

    - OAuth Scopes

      - Access the identity URL service (id, profile, email, address, phone)

      - Manage user data via APIs (api)

      - Perform requests at any time (refresh_token, offline_access)

  - Flow Enablement

    - Check “Enable Client Credentials Flow” > OK

- Ask Shawn for the APIs from where these calls will be made so we can lock it down on that front. IP Ranges.

Once created:

In the Policies section > Edit > Save:

- OAuth Policies

  - Plugin Policies

    - Permitted Users

      - Admin approved users are pre-authorized > OK

  - OAuth Flows and External Client App Enhancements

    - Check “Enable Client Credentials Flow”

      - Run As (Username): sailpointsystemuser@gsa.gov.(org name) (System user’s username)

  - App Authorization:

    - Refresh Token Policy

      - Expire refresh token if not used for specific time

        - 30 Days

        - Enforce IP Restrictions

- App Policies

  - Select Permission Sets > Save

    - OrgWide - Sailpoint Integration User - System

# Set up Custom Permissions

- Setup a new Custom Permission, by going to Setup > Custom Permissions > Save, called

  - Label: OrgWide - UserObject - ValidationRuleByPass

  - API Name: OrgWide_UserObject_ValidationRuleBypass

  - Description:

    - SFEEO-10163, SFEEO-9805 - Setting up a custom permission to allow the Sailpoint system user access to update the user object's fields by bypassing the validation rules.

- Add it to the Sailpoint perm set

  - Go to Setup > Permission Sets > Select “OrgWide - Sailpoint Integration User - System” Permission Set > Custom Permissions > Edit > Add “OrgWide - UserObject - ValidationRuleByPass” > Save

- Edit all the user object validation rules and add this in as the logic.

Before (validation rule formula):

AND(

ISCHANGED(Field),

NOT(

OR(

$Profile.Name = "GSA System Administrator",

$Profile.Name = "System Administrator",

$Profile.Name = "GSA System User"

)

)

)



After (validation rule formula):

AND(

ISCHANGED(Field),

NOT(

OR(

$Profile.Name = "GSA System Administrator",

$Profile.Name = "System Administrator",

$Profile.Name = "GSA System User"

)

),

NOT($Permission.OrgWide_UserObject_ValidationRuleBypass)

)



# Update the User Object Validation Rules - EEO, GEO

Document: SFEEO-9839 Document Validation Rules & Trigger Logic

## Email_Cannot_be_Edited

Update formula to:

AND(

ISCHANGED(Email),

NOT(

OR(

$Profile.Name = "GSA System Administrator",

$Profile.Name = "System Administrator",

$Profile.Name = "GSA System User"

)

),

NOT($Permission.OrgWide_UserValidationRuleBypass)

)



## FirstName_Cannot_be_Edited

Update formula similar to the email validation rule.

## LastName_Cannot_be_Edited

Update formula similar to the email validation rule.

## Cell_cannot_be_edited

Update formula similar to the email validation rule.

## Department_Cannot_be_edited

Update formula similar to the email validation rule.

## Division_cannot_be_edited

Update formula similar to the email validation rule.

## EmployeeNumber_cannot_be_edited

Update formula similar to the email validation rule.

## Extension_cannot_be_edited

Update formula similar to the email validation rule.

## Fax_cannot_be_edited

Update formula similar to the email validation rule.

## Phone_cannot_be_edited

Update formula similar to the email validation rule.

Git Branch: https://github.com/GSA/SF_EmployeeEngagementOrganization/tree/CXO_DO_OrgWide_SailpointIntegrationPOC

# Tech Debt Clean Up (Add to the TDP):

## Mule User Deactivation

- Deactivate the Mule User tied to the AD sync as soon as the Sailpoint User goes live - make sure the user is not being used for anything else.

- Anurag to check if this is tied to LNA User sync only or if other integrations will be impacted.

## Perm Set Assignment Removal

- Mule System Permission Set.

Random Mule Notes:

- Anurag offered that he can make code changes on his end to deploy this org by org instead of doing this all together.

# Mapping Details:

Sailpoint > Salesforce Mapping

## Risks:

What are the risks of changing the data now with the new integration?

- Old data stays old

- New data will be following these rules

- Standardization will take some time

  - Consistency of the data the org tied to username, community nickname and alias

  - If a deactivated user is never activated they will not change.

## Username Formula Analysis:

Rules in Sailpoint for username needs to be standardized (currently a lift and shift from MuleSoft)

- Caveats

  - Username has to be unique across the whole Salesforce ecosystem

  - Username has to be formatted as an email address

  - Only affects GSA Sys Admins since SSO is always in place in Prod.

    - Only if the sandbox doesn’t have an SSO.

    - We are assuming that single sign on is going to be generally available, especially in production.

- Question:

  - Is the UPN sensitive information?

    - UPN is not PII. It can be used in the username, it has been mentioned in documentation for the people.

- Recommendation:

  - LNA Formula:

    - email.org

    - Example: disha.bailoor@gsa.gov.eeo

  - SNA Formula:

    - email.org.sna

    - Example: disha.bailoor@gsa.gov.eeo.sna

- Other Options

  - email.contactId.org

    - disha.bailoor.12345@eeo.gsa.gov

    - first.last.rand@org.gsa.gov

    - Issue: Adding contact ID and UPN are

  - email.contactId.sna.org

    - disha.bailoor.12345@sna.eeo.gsa.gov

    - first.last.rand@sna.org.gsa.gov

  - firstname.lastname.upn.org

    - LNA Ex: disha.bailoor.1234@gsa.gov.eeo

    - SNA Ex: disha.bailoor.ddbailoor@gsa.gov.eeo

  - email.org

  - email.sna.org

## Community Nickname Formula Analysis:

Rules in Sailpoint for community nickname needs to be standardized (currently a lift and shift from MuleSoft)

- Caveats

  - Community nickname has to be unique in a specific Salesforce org.

- Recommendation

  - firstname(10)+lastname(10)+rand(10)

- Other Options:

  - firstInitial.lastInitial_upn-localpart(everything before the @gsa.gov)

    - LNA Ex: db_1234

    - SNA Ex: db_ddbailoor

  - firstInitial.lastInitial_rand(6)

## alias Formula Analysis:

Rules in Sailpoint for alias needs to be standardized (currently a lift and shift from MuleSoft)

- Caveats

  - Doesn’t need to be unique.

- Recommendation

  - FirstInitial+LastName (truncated to 8 characters, all lowercase)

# Questions:

- If a user is active in Sailpoint, are we able to keep them deactivated in Salesforce after the user sync is established? Or will it be forced to sync the active status? Or is it based on whether we trigger the sync for that attribute?

I'm assuming yes since our design says this:

- Create Rules:

  - Whenever a new user is added into Sailpoint (from GCIMS or AD), they are automatically created in six of these orgs in Salesforce.

  - They are created with GSA Chatter Free profile + Chatter Free license.

  - They are immediately deactivated.

- If a user is activated they can then be synced right?

Ans:

- Enable/disable is not a sync more of an operation

- So we will create the user and then initiate disable operation

- Will remain disable until someone re-enable user some how

- Either in sailpoint or outside of Sailpoint

- If a random number is generated for a new user, is the same number used for multiple fields or would it be a different number by field?

  - No, it would need to be a different number by field because it needs to be static in the attribute definition.

- Business logic affected if username, communityNickname or alias?